# LedgerDesk - Status and Next Steps

Date: 15 Oct 2026. Nothing has been committed - all changes are in the working tree on the main branch.

# 1. Current state (read this first)

Backend: all 21 automated tests pass (SQLite). The database "account_management" is migrated to the latest version (47a37e4f0910) and matches the models (alembic check: no differences).

Frontend: unchanged in this last round - type check, lint, 41 tests and build passed at the end of the previous round.

The app name is LedgerDesk everywhere (sign-in page, sidebar, Menu Guide, browser tab, API title, READMEs).

Uncommitted: review with "git status" / "git diff", then commit yourself.

Start the backend: cd backend, then: uvicorn app.main:app --reload. Frontend: cd frontend, then: npm run dev.

# 2. Finished and working

| Feature | What it does | Where |
| --- | --- | --- |
| Reports from the books | P&L, Balance Sheet, Trial Balance, Cash Flow, Account Ledger and dashboard add up journal lines; final bank transactions are posted to the journal | backend/app/services/reports.py, posting.py |
| Manual journal entries | Double-entry form; edit / delete manual entries | frontend/src/pages/JournalEntries/ManualEntryDialog.tsx |
| Credit / debit notes | Against invoices / bills; reverse income and GST | backend/app/services/invoicing.py; frontend Billing/CreditNoteDialog.tsx |
| Opening balances | Client / supplier opening balances booked against Opening Balance Equity | invoicing.py (sync_opening_balance) |
| GST split | CGST + SGST within the company state, IGST across states; per line | invoicing.py (apply_gst); Period Close -> Company details |
| GST Summary report | Output GST, input credit, net payable; by rate, B2B/B2C, HSN, documents; CSV | backend/app/services/gst.py; frontend/src/pages/GstSummary |
| Invoice / bill PDFs | Download and print, GST split, amount in words | frontend/src/pages/Billing/documentPdf.ts |
| Audit log | Who changed what and when; sign-ins; bulk actions | backend/app/services/audit.py; frontend/src/pages/AuditLog |
| Workflow + Menu Guide | Sales & Purchases steps and help text | frontend/src/pages/Workflow, MenuGuide |
| Frontend tests | Vitest, 41 tests (npm test) | frontend/src/**/*.test.ts(x) |
| Rename to LedgerDesk | All user-visible names | AuthPage, Layout, Logo, index.html, READMEs, main.py |

# 3. Built in the last round - backend only (frontend screens still to do)

These work through the API and the database is ready for them, but they have no screens yet and no dedicated automated tests yet.

| Item | Backend status | Files / endpoints |
| --- | --- | --- |
| Fix: number clashes | DONE. Invoice / receipt / note / JV numbers come from a locked counter (number_sequences), so two saves at the same moment never get the same number. The "next number" preview no longer reserves one. | invoicing.py: next_number, peek_number |
| TDS on bills | DONE (API). TDS sections (194C, 194J ...), supplier default section, bill keeps back rate% of the taxable value; journal: Cr Payable (total - TDS), Cr TDS Payable; balance due, aging and supplier statement allow for it. | models TdsSection; /api/tds-sections/; purchase bill field tds_section_id; /api/reports/tds-summary/ (CSV too) |
| Email an invoice | DONE (API). Needs SMTP settings in backend/.env (SMTP_HOST, ...; see .env.example). | services/mailer.py; POST /api/sales-invoices/{id}/email/ (multipart with the PDF); GET /api/email/status/ |
| Payment reminders | DONE (API). Overdue invoices per client with ready-made subject and message; send by email or mark as sent; counts and dates kept on each invoice. | routers/communication.py: GET /api/reminders/, POST /api/reminders/send/ |
| Recurring invoices | DONE (API). Monthly / quarterly / half-yearly / yearly templates, catch-up of missed periods, optional auto-post, errors kept per template. | services/recurring.py; /api/recurring-invoices/ (+ generate/) |
| Inventory | DONE (API). Products marked "track inventory"; posting / cancelling invoices, bills and notes moves stock; opening stock and adjustments; stock on hand, average cost, value, reorder level. | services/inventory.py; /api/inventory/, /api/inventory/{id}/movements/, /api/inventory/adjustments/ |
| Excel import (clients, suppliers, products) | DONE (API). All-or-nothing with a dry-run check per row; account / tax-rate names accepted instead of ids. | POST /api/clients¦suppliers¦products/bulk-import/ |
| Dashboard sales tiles | DONE (API). Month sales, purchases, GST payable, due in 7 days, overdue, recurring due. | GET /api/dashboard/sales-overview/ |
| New pages / rights | DONE. Page keys recurring_invoices, inventory, tds_summary; the migration gave them to roles that have Sales Invoices / Products / GST Summary. | backend/app/access.py; migration 47a37e4f0910 |

# 4. Next days - to do, in suggested order

## Day 1 - tests and screens for what the backend already has

Backend tests for: number counter, TDS bill + TDS report, recurring generation (incl. month-end dates), inventory movements on post / cancel, bulk import (dry run + errors), reminders (mark as sent), email (mocked SMTP).

Rehearse migration 47a37e4f0910 on a scratch PostgreSQL database (upgrade - downgrade - upgrade) as done for the earlier ones; it was applied directly this time because of time.

Frontend: add the three new pages to frontend/src/access/pages.ts (recurring_invoices, inventory, tds_summary), icons in components/Layout.tsx and routes in App.tsx - until then the sidebar does not show them.

Frontend types: tds_* fields on bills / suppliers, track_inventory / reorder_level on products, reminder fields on invoices (pages/Billing/billingapi.ts).

## Day 2 - screens

Purchase bill editor: TDS section dropdown and "TDS kept back / payable to supplier" lines; supplier form: default TDS section.

Products & Tax Rates: a "TDS sections" tab; product form: "Track stock" switch and reorder level.

TDS Summary report page (like GST Summary).

Inventory page: stock list, movements drawer, "Adjust stock" / "Opening stock" dialog.

Recurring Invoices page: list, editor (reuse the invoice line editor), "Create due invoices" button.

Invoice drawer: "Email" button (makes the PDF, uploads it with to / subject / message).

Receivables & Payables: "Reminders" tab - per client, copy text, Send email, Mark as sent.

Dashboard: sales tiles from /api/dashboard/sales-overview/.

Clients / Suppliers / Products: "Import from Excel" with template download, preview of errors, then import.

## Day 3 - remaining items from the list

Background run of recurring invoices: setting RECURRING_CHECK_MINUTES exists, but the loop is not started yet (add it to the lifespan in backend/app/main.py); `python cli.py run-recurring` command also still to add.

Backup / restore: `python cli.py backup` (pg_dump + media folder) and restore notes - setting BACKUP_DIR exists, command not written yet.

Uploaded statement files: today they are served at /media/... WITHOUT login and with predictable names. Move downloads to an authenticated endpoint (GET /api/bank-statements/{id}/file/), remove the public /media mount, and change the "Download File" links in BankStatementsPage / BankStatementDetailPage. (Security - do soon.)

Audit log: also track RecurringInvoice, TdsSection and manual stock adjustments (services/audit.py TRACKED).

Menu Guide and Workflow text for TDS, recurring invoices, inventory, reminders and email.

## Later - several companies in one installation (not started)

Design chosen: one database per company, listed in the new "companies" table (already created) of the main database.

To build: engine per company and X-Company header in get_db; company in the login token (checked on every request); company picker on the sign-in page; `python cli.py create-company`; migrate / backup all companies; media folder per company; tests that one company cannot see another's data.

# 5. Things to watch

Old commits on GitHub contain the PostgreSQL password "1234" - change the postgres password and backend/.env.

The branch journal-reports-credit-notes still exists on GitHub (git push origin --delete journal-reports-credit-notes).

npm audit: 3 warnings in existing packages (exceljs -> uuid, source-map-js); none from the newly added ones.

TDS rates seeded / entered should be checked against current rules before use.